Taking minutes

**Agenda for the team meeting [Project].**

Location: Drebbelweg PC1

Date: 22.03.2022

Time: 13:45

Attendees: Kiril, Aksel, Attila (online), Jordano, Stilliyan, Teodor

**Agenda items**

**Opening by Chairperson**

*At 13:50*

**Announcements & Deadlines**

*- Everybody should have a merge request into main by Friday.*

*- Decide on a plan, divide issues between ourselves.*

**Approval of the agenda**  *The agenda is approved by all of the attendees.*

**Feedback for the previous week:***Kiril went over our activity and what we’ve done over the past weeks:*

*- Every method needs to have Javadoc. Also every field needs to have a setter and a getter which also needs to have Javadoc.**- Commits: Its good that everyone is working on different branches and doing their individual task but everyone should merge to main because Kiril cannot see the progress on individual branches and also main should be up to date because that will be graded in the end. If the main fails by one merge it should be fixed and if the merges are done in the end at the same time it will be hard to fix issues.*

* *By the end of the day everyone should pick or make a new issue (or multiple) that they will work on. Set a time limit on how long will it take and assign themselves to that issue. After that everyone should work on their assigned issue.*

**[Chairman Takes Over]**

**Agenda Topics:  
*-*** *Discuss the remaining must haves:  
Multiplayer (although this is a should have)  
Jokers  
Tests  
Leaderboard  
Endgamescreen etc  
Multiplayer extra UI items*

**Group discussion:**

*Tests should be implemented by the same person that did the methods. They know how the method works so they should write the tests for it. Also it saves some time rather than one person doing all the tests.*

*Multiplayer and jokers need to be in focus.*

*Waiting room should be a bit prettier as it doesn’t look that good right now.*

**Individual Tasks:**

|  |  |  |
| --- | --- | --- |
| Action items | Who is responsible | Deadline |
| *Front-end* | *Teodor, Aksel, Divit* | *n/a* |
| *Back-end* | *Attila, Jordano, Stilliyan, Aksel* |

**Feedback round**

*Chairman:*

*- Good at keeping the meeting on a track and actually going on an agenda.*

*- Good in leading the meeting.*

**Closing**

*Next meeting scheduled on Wednesday (23.03.2022) at 8:30am.*

*Chariman declares the meeting closed (14:35).*